Project Planning Logic – Import Data using Transform Maps (Spreadsheet)

Sprint: a fixed period in which a team works to complete a defined set of tasks.

Epic: a larger project capability that is broken into smaller user stories.

Story: a small, independently trackable task that contributes to an epic.

- Story Point: a relative measure of effort. The source project does not specify story points, so the estimates below are proposed planning values using a Fibonacci-style scale.

- Planning note: Sprint assignments, priorities, story points, and dates below are proposed planning assumptions derived from the documented project phases; they are not stated as facts in the source project.

- Sprint 1

- Epic 1 – Data Preparation and Setup

USN-1 – Prepare the employee spreadsheet (3 points, proposed)

USN-2 – Create the Employee Test target table and fields (3 points, proposed)

USN-3 – Create/load the Employee Import staging table (3 points, proposed)

USN-4 – Create the Sample Spreadsheet Import Transform Map and field mappings (3 points, proposed)

Total proposed story points in Sprint 1 = 12

Sprint 2

Epic 2 – Transformation, Duplicate Handling, Reporting and Dashboard

USN-5 – Transform and validate employee records (3 points, proposed)

USN-6 – Configure Coalesce on Employee ID (5 points, proposed)

USN-7 – Test repeat imports: inserted, updated and ignored records (3 points, proposed)

USN-8 – Create department, location and employee list reports (3 points, proposed)

USN-9 – Create the Employee Analytics Dashboards (3 points, proposed)

Total proposed story points in Sprint 2 = 17

Total proposed story points = 12 + 17 = 29

Proposed velocity = 29 / 2 sprints = 14.5 story points per sprint.

Source validation evidence used for planning: a four-row test produced 2 inserted and 2 updated records; repeating the same sheet produced 0 inserted, 0 updated, and 4 ignored records.